**Release and Sprint Plans**

**Team Number 73**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| N8509905 | Jacob Huggett |
| N2375061 | Steven Robley |
| N9667725 | Tim Riggs |
| N9662529 | Tom Reidy |
| N9739769 | William Huggett |
|  |  |

Tutor: Jesse St. Germain

Version: 1.0

Date: 30/08/2017

# Table of Contents

# Release Plan 3

# Release 1 3

## Account Creation 3

## Log In 3

## Using Account 3

## Delivery Schedule 4

## Sprint Plan 5

## Sprint 1 5

## Story 01: View welcome page 5

## Story 03: Adding additional information 5

## Story 06: Account recovery 5

**Story 07: Personalising account 5**

**Story 08: Viewing places of interests 6**

**Story 09: Engage with forum 6**

Release Plan

# Release 1

Delivery date: 30/08/17 Total Story Points: 68

Provide the ability to create an account so users can login and soon view content on the website. Users can store additional information if they want to and they can choose what user type they are whether that’s business person, student or tourist. Additional settings are also added for a better user experience.

## Account creation

Users can create an accountand personalise it.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S02 | Account setup | 2 |
| S03 | Adding additional information | 1 |
| S07 | Personalising account | 1 |
|  | Story Point Sub-Total: | 4 |

## Login

Users can login to the website to soon view content related to their user type.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S01 | View welcome page | 2 |
| S04 | Log in/ log out | 1 |
| S05 | Save user credentials | 1 |
| S06 | Account recovery | 4 |
|  | Story Point Sub-Total: | 8 |

# Using account

Users can perform various different tasks within their account

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S07 | Personalising account | 2 |
| S08 | Viewing places of interests | 2 |
| S09 | Engage with forum | 4 |
| S12 | View other user types | 2 |
| S13 | Viewing information | 4 |
| S14 | Venue ratings | 2 |
| S15 | Results sorting | 4 |
| S16 | Social media sharing | 6 |
| S17 | Nearest neighbour search | 8 |
| S18 | Shortest route | 8 |
| S19 | Order taxi/uber | 8 |
| S20 | Loyalty rewards | 6 |
|  | Story Point Sub-Total: | 56 |

# Delivery Schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
| Sprint 1 | | | | Sprint 2 | | | |
| Release 1 | | | | Release 2 | | | |

## Estimated Velocity: 33

Sprint Plan

# Sprint 1

Total Story Points: 13 Total Hours: 43

## Current Velocity: 33

## Story 01: View welcome page

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Design website | 5 |  |
| T02 | Create website | 7 |  |
| T03 | Verify story is complete (Acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 13 |  |

## Story 03: Adding additional information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create a section to add phone number | 1 |  |
| T02 | Create a section to add email address | 1 |  |
| T03 | Create a section to add residential address | 1 |  |
| T04 | Verify story is complete (Acceptance test) | 1 |  |
|  | Story Points: 1 Total Hours: | 4 |  |

## Story 06: Account recovery

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Save credentials to database | 2 |  |
| T02 | Link to recover account | 1 |  |
| T03 | Automated email sent for recovery | 1 |  |
| T04 | Verify story is complete (Acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 5 |  |

**Story 07: Personalising account**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create fields relative for personalising user type | 1 |  |
| T02 | Create field for types of interests | 2 |  |
| T03 | Allow for adding or removing preferences | 2 |  |
| T04 | Verify story is complete (Acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 6 |  |

**Story 08: Viewing places of interests**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Record popular areas | 2 |  |
| T02 | Show place of interest within area selected | 2 |  |
| T03 | Create navigation to place of interest | 2 |  |
| T04 | Verify story is complete (Acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 7 |  |

**Story 09: Engage with forum**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create forum | 3 |  |
| T02 | Create monitoring system for forum | 2 |  |
| T03 | Allow for posting, editing and removing | 2 |  |
| T04 | Verify story is complete (Acceptance test) | 1 |  |
|  | Story Points: 4 Total Hours: | 8 |  |