**Sprint Retrospective**

**Team Number 73**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| N8509905 | Jacob Huggett |
| N2375061 | Steven Robley |
| N9667725 | Tim Riggs |
| N9662529 | Tom Reidy |
| N9739769 | William Huggett |
|  |  |

Tutor: Jesse St. Germain

Date: 20/09/17

**What did you do well?**

* The team communicated well, not only in person but over our Facebook group chat.
* We divided the tasks evenly amongst the team to complete the story cards and sprint/release plans on time.
* We had regular catchups, not only in the tutorial but also outside the tutorial and over the group chat to make sure we’re all updated on what’s happening.
* We calculated the correct velocity for the estimated time for the delivery of the sprint.
* We thought of a variety of different story cards with majority delivering high business value to the project.
* We correctly prioritized our story cards using MoSCoW.

**What did you not do well?**


* We had some minor issues with configuring SQL within Django.
* Some of our story cards weren’t independent and could’ve been combined into one.
* Our acceptance criteria were vague regarding the user types and should’ve been clearer.
* Some of our stories should’ve had more acceptance criteria to clarify the goal of the story card.
* Calculating how many story points was required for each story was a downfall, some of our story cards should’ve had more story points.
* We misinterpreted what was required in the submission of the release/sprint plan did not include sprint/release 2 which made it appear we had no backlog.
* We should’ve segregated the tasks more effectively, for example the tasks required for designing the website, we should’ve gone into more depth of how that would come about for example creating mock-ups and hosting it on a server should’ve both been tasks.

**What will you do differently next time?**

* Make sure our story cards are completely independent and can’t be combined with another.
* Have a clearer acceptance criteria to clarify what the goal of the story card is.
* Correctly calculate how many story points will be required for each story card depending on how detailed it is.
* Plan better and have a backlog with should have and could have features for backups.
* Understand what is required for each story card to be completed, this way the tasks can be easily segregated.

**Tutor feedback**

* Adding additional information and creating an account story cards - these should've been the same one.
* If you think of a long term goal - add acceptance criteria.
* Type of users (all users) - very vague.
* At least 3 acceptance criteria per story - depends how big the story is.
* Clarify what personal information - clarify what type of users.
* Save user credentials - saves the information for acceptance criteria.
* Personalize account - need more acceptance criteria.
* Engage with forum - needs more story points as you need to make a forum to begin with (8-16).
* Needs acceptance criteria that clarifies what the story is.
* City information - needs better acceptance criteria - what you want to see specifically.
* 1 story point = 10 hours of work.
* Vague acceptance criteria need be clearer.
* Need fix delivery schedule.
* Need a backlog.
* Using account story card - way to broad.
* Tasks - need segregate tasks.
* Design website - need go into more depth - creating mockups, hosting it on a server
* 68 story points is good

****